## Slide 1: EthFw – v0.8 Release Gate PPT 02April 2019

## Slide 2: Release Overview
SW Process Used: QRAS AP00216 (rev.A)
Platforms supported: VLAB simulator (VLAB 2.4.6, VLAB-Toolbox keystone-0.14.5-rc1, J7 ES configuration)
Key Features
  L2 Switching demo
  NDK integration
  UART-based logging
EthFw Stack 0.8 (Block is scope of 0.8 release)

## Slide 3: Requirement Summary
Date/Venue | Record Numbers if applicable | Change | Feature Description | Reason | Comments and Approval
4/2/2019 EthFw CCB | ETHFW-181 | Added to 0.8 | Switching across ports on VLAB | Needed to add new requirement for VLAB testing as existing cover EVM only. | APPROVED
Scope change tracker: Link
Requirements Summary
Scope Change – Review and Alignment
Component | Implemented | T:
EthFw | 9 | 9
All requirements are Unit and Regression.
No Performance requirement for this release.

## Slide 4: Test Summary
Component | Test report
EthFw | Traceability: Link Report: Link
Platform | Met | Partially Met | Not Met | Not Validated | Not testable | Test Gap | Not Applicable | Total
J721E-vlab | 9(100%) | 0 (0%) | 0 (0%) | 0 (0%) | 0 (0%) | 0 (0%) | 0 (0%) | 9(100%)
Requirement Metrics
Requirement | Description | Defect
Requirement Not/Partially Met

## Slide 5: Defect Summary
Defects Fixed in this release
NA
Known Issues
NA

## Slide 6: Release Gate Deliverables : Create Phase
Deliverable | Status | Comments
Risk Management plan | NA | Covered in SDK PPT
Create Review checklist | NA | Covered in SDK PPT
Design Document | NA | This initial release includes only the sample demos in application space.
Code Review Results | Updated. Galileo Link | Done as a part of merge on Bitbucket
Test Plan | Completed. Galileo Link | 
Static Code Analysis Report | NA | MISRA not part of 0.8 release
BitBucket repo – use git tag -ETHFW_0.8_DOCS_REVIEW_APPROVED for 0.8 docs

## Slide 7: Release Gate Deliverables : Validate Phase
Deliverable | Status | Comments
Risk Management plan | NA | Covered in SDK PPT
Validate phase Review checklist | NA | Covered in SDK PPT
Software Test Report | Completed. Galileo : Link | 
Customer Documents | Completed. Link | 
Software Manifest | Completed. Link | 
Static Code Analysis Report | NA | Static analysis not part of 0.8 release
Bi-directional traceability | Completed. Traceability: Link | 
BitBucket repo – use git tag -ETHFW_0.8_DOCS_REVIEW_APPROVED for 0.8 docs

## Slide 8: Quality Status
Current Status
  KW warnings: NA
  Foqus Update : Completed
  MISRA-C issues: NA
  All requirements (JIRA): Re-scoped requirements Completed & moved to implemented state(link)
  All defects/bugs in closed state (JIRA): No defects
  SDF (JIRA): ETHFW-194
  JIRA defect status
    Critical – 0
      Internal :0
      Customer :0
    Major - 0
      Internal :0
      Customer :0
    Minor - 0
      Internal :0
      Customer :0
  System Test: completed: (all 9 requirements fully met)

## Slide 9: Release Readiness
Current Status
  Code freeze : Completed
  RC package creation and System Test cycle – Completed
  CM Record - ETHFW-186
  Documentation:
    API Guide, Developer Guides - NA
    User Guides, Test Report – Completed
    Release Notes – Completed
    Training Materials, Feature List – NA
    Data Sheets – NA
  SRAS/OSRB Review: SRAS00006191Completed
  Click-wrap License: NA
  Export control clearance: NA
  Final installer creation and BFT: Completed
  Release web page update/upload to mysecure ti.com: NA
  Release email: 5-Apr-2019, after the release review meeting
  Release schedule : EthFw 00.08.00.00 on 5th April 2019

## Slide 10: Release Approval
Function | Designate | Approval
SW Development | Gagan/Yashwant | 
Software Test | Sivaraj/Badri | 
Quality | Vimala/Mohan | 
Business Unit/Product management | Dave Maples | 
Product Development management | Manoj/Jayant | 
* Conditionally Approved Subject to action being closed